ARIAL ENGINEERING SERVICES

APP DEVELOPMENT BLUEPRINT

Complete Plan: Website + Android/Web App

Document 3 of 3  |  3 Role-Based UIs  |  2 Core Modules

| MODULE 1 Project Management From enquiry to handover | MODULE 2 Ticketing & Service Complaints, AMC, Repairs | 3 UIs Customer ¦ Site Engineer ¦ Admin Same data, different views |
| --- | --- | --- |

# 1. PROBLEM STATEMENT

Arial Engineering Services currently manages all their projects, customer communications, material ordering, and site updates through a combination of WhatsApp groups, phone calls, and Excel spreadsheets. This creates the following critical problems:

- A customer has no visibility into the progress of their AC installation — they must repeatedly call to find out the status

- The admin/owner cannot see in real time how much of the site work is completed across multiple active projects

- Site engineers have no formal way to report daily progress or log reasons for delays

- Material ordering is entirely manual — no system to calculate what to order based on the project design

- When a customer's AC breaks down after installation, complaints are raised on WhatsApp and often get lost or go unresolved

- AMC (Annual Maintenance Contract) schedules are tracked on paper — visits are missed, no audit trail

- Thousands of customer records across hundreds of projects are scattered across multiple tools with no single source of truth

The solution is a unified digital platform — a web application with mobile-first design — that connects all four key stakeholders: the Customer, the Site Engineer, the Quality Engineer, and the Admin/Owner — into one real-time system.

# 2. THE SOLUTION — WHAT WE WILL BUILD

## 2.1 Product Overview

We will build a Progressive Web Application (PWA) — a website that works like an app on both Android and desktop browsers without needing a separate app store download. This means:

- Works as a website on desktop for admin

- Works like an Android app on mobile for site engineers and customers (add to home screen, offline support)

- Single codebase — one build, works everywhere

- No Play Store publishing required initially — faster to launch and update

## 2.2 The Two Core Modules

| MODULE 1: PROJECT MANAGEMENT | MODULE 2: TICKETING & SERVICE |
| --- | --- |
| Covers the new installation journey: - Customer enquiry and project creation - Floor plan upload and room-level AC requirements - Bill of Materials (BOM) generation - Vendor ordering and procurement tracking - Site engineer assignment and daily progress logging - Quality inspection milestones - Progress visible to customer in real time - Handover and completion sign-off | Covers the post-installation service lifecycle: - Customer raises a complaint via app - Ticket created with description and photos - Admin assigns site engineer to investigate - Engineer reports diagnosis and part requirement - Part request raised and approved by admin - Part ordered from vendor, arrival tracked - Engineer replaces part and closes ticket - AMC scheduled maintenance management |

# 3. THE THREE USER INTERFACES

All three UIs draw from the same database. When a site engineer updates progress on their phone, the customer and admin both see the update in real time. Same data — different views based on who is logged in.

UI 1: CUSTOMER PORTAL For homeowners and building clients — to track their own project and raise service requests

- Project Dashboard: See current project status, % completion, and last update timestamp - Room-wise AC Plan: View which rooms are getting which type of AC (central vs split), based on what they approved - Installation Timeline: Visual timeline of phases — Design Done, Materials Ordered, Site Work Started, Testing, Complete - Daily Activity Feed: 'Today, copper piping was done in Bedroom 1 & 2. Tomorrow: Outdoor unit installation.' - Delay Notifications: If work is not done today, automatic message: 'No work today. Reason: Site engineer was on leave.' - Photo Updates: See photos uploaded by the site engineer showing actual on-site progress - Complaint / Ticket Raising: Tap 'Report Issue' — describe problem, upload photo, submit. Track status of the ticket - AMC Schedule: View upcoming scheduled maintenance visit dates - Document Downloads: Download approved design, warranty card, invoice - Chat with Admin: Simple in-app messaging for queries

UI 2: SITE ENGINEER APP Mobile-first app for on-site engineers — to update work, log issues, and request materials

- My Projects Today: List of projects assigned to this engineer with location and today's task - Daily Progress Update: Tap project > Enter work done today (text + photos) + % completion update - Delay Logging: If no work today, mark reason: 'On Leave', 'Material Not Available', 'Site Access Denied', 'Rain', 'Other' - Floor Plan View: See the customer's floor plan on mobile — know which room, which AC, what specifications - Material Request: If a part is missing or more material is needed, raise a request from the app. Admin gets alert. - Quality Checklist: Complete quality inspection checklist at each milestone before marking phase complete - Ticket Assignment View: See all service tickets assigned to me, with customer address, AC details, and complaint description - Part Replacement Request: Raise part request within a ticket — specify part name, model, quantity - Visit Completion: After completing a service visit, log work done, upload before/after photos, mark ticket status - Offline Mode: Basic progress logging works even without internet — syncs when connected

UI 3: ADMIN / OWNER DASHBOARD Web dashboard for management, owners, and operations team — full visibility and control of everything

- Master Project List: All active projects in one view — filter by city, engineer, client, status, phase - Today's Activity Overview: Which projects had work today, which didn't, and why (across all sites) - Project Creation & Setup: Create new project from customer details, upload floor plan, set AC requirements per room - BOM Generator: Based on approved design and AC layout, auto-generate Bill of Materials with quantities (copper coil length, wire meters, unit models, brackets, drain pipes, etc.) - Vendor Management: Maintain vendor list with contact details, items supplied, price rates. Raise POs from within the app. - Material Tracking: Track what materials have been ordered, expected delivery date, what's received, what's pending - Engineer Assignment: Assign engineers to projects, set daily tasks, view engineer attendance and location - Quality Inspection Approval: Review and approve each phase's quality checklist before the next phase begins - Ticket Management (Service): See all open tickets, assign engineers, approve part orders, track resolution time - AMC Calendar: Full calendar of all scheduled maintenance visits — filter by engineer, city, month - Customer Database: All customers with full history — projects, tickets, payment status, AMC expiry - Reports & Analytics: Revenue per project, engineer productivity, most common failure types, ticket resolution times - Notifications & Alerts: Instant alerts for — new ticket raised, progress not updated today, material delivery arrived, engineer raised part request

# 4. DETAILED FEATURE BREAKDOWN BY MODULE

## 4.1 Module 1 — Project Management: Full Feature List

| Feature | Description | Who Uses It |
| --- | --- | --- |
| Customer Profile Creation | Name, address, contact, building type, floor plan upload | Admin |
| Room-Level AC Mapping | Map each room to AC type (central duct / split / cassette) and tonnage | Admin + Customer review |
| Project Phases Setup | Define phases: Survey → Design → Procurement → Installation → Testing → Handover | Admin |
| BOM Auto-Generation | System calculates copper coil meters, wire meters, number of units based on room plan | Admin |
| Vendor PO Creation | Create purchase order to vendor with items, quantities, expected delivery date | Admin |
| Material Receipt Logging | Log when materials arrive — quantity received, quality check pass/fail | Admin / Store |
| Engineer Assignment | Assign one or more engineers per project, set their daily scope of work | Admin |
| Daily Progress Log | Engineer submits: work done today, % complete, photos, next plan | Site Engineer |
| Delay Reason Log | If no work: select reason from dropdown (Leave, Material Shortage, Site Access, Rain, etc.) | Site Engineer |
| Customer Progress View | Customer sees timeline, % done, today's activity, delay reason if any | Customer |
| Phase Completion Checklist | Engineer completes phase checklist before moving to next phase | Engineer + Quality |
| Quality Gate Approval | Quality engineer approves each phase before next phase unlocks | Quality Engineer |
| Photo Upload per Phase | Before/after photos attached to each phase for documentation | Engineer |
| Handover & Sign-off | Digital sign-off by customer, final document generation | Admin + Customer |

## 4.2 Module 2 — Ticketing & Service: Full Feature List

| Feature | Description | Who Uses It |
| --- | --- | --- |
| Ticket Creation by Customer | Customer describes issue (AC not cooling, noise, leaking water), selects affected room/unit, uploads photo | Customer |
| Ticket Assignment | Admin reviews ticket, assigns to available engineer, sets expected visit date | Admin |
| Engineer Diagnosis Report | Engineer visits site, logs diagnosis: 'Gas leak', 'Motor failed', 'PCB issue', etc. | Site Engineer |
| Part Replacement Request | Engineer raises part request: part name, model, quantity from within the ticket | Site Engineer |
| Admin Part Approval | Admin reviews request, approves or rejects, places order with vendor | Admin |
| Part Order Tracking | Track vendor order for the specific part — expected delivery, received status | Admin |
| Part Installation Log | Engineer logs part replacement with photos, marks ticket as 'Resolved' | Engineer |
| Customer Ticket Status View | Customer sees: Open → Assigned → Engineer Visited → Part Ordered → Resolved | Customer |
| Ticket Rating | After resolution, customer rates the service (1–5 stars, comment) | Customer |
| AMC Schedule Creation | Admin creates maintenance schedule — customer, engineer, date, type of visit | Admin |
| AMC Visit Log | Engineer logs all work done during scheduled visit, uploads photos | Engineer |
| AMC Renewal Alerts | System sends alert 30 days before AMC contract expiry | Admin + Customer |
| Service History per Unit | Every AC unit has a complete service history — all tickets, parts replaced, engineers who visited | Admin + Customer |

# 5. DEVELOPMENT ROADMAP — PHASE BY PHASE

The app will be built in 4 phases. Each phase delivers a working, usable product to Arial Engineering. They can start using it from Phase 1 and we keep building from there.

| # | Phase / Timeline | Deliverables |
| --- | --- | --- |
| 1 | Foundation & Core Backend Weeks 1–4 Weeks 1–4 | - User authentication system — login with roles (Customer, Site Engineer, Admin) - Customer and Project database setup - Admin can create a project, add customer details, define phases - Basic Admin dashboard — see all projects and their status - Site engineer can log into app and see their assigned projects |
| 2 | Project Management Module Weeks 5–10 Weeks 5–10 | - Room-level AC mapping with floor plan upload - Bill of Materials (BOM) generator based on AC layout - Site engineer daily progress logging with photos and % complete - Delay reason logging system - Customer portal — project timeline, % progress, daily activity feed, photo gallery - Push notifications to customer when progress is updated - Vendor and material procurement tracking (orders, delivery tracking) |
| 3 | Ticketing & Service Module Weeks 11–16 Weeks 11–16 | - Customer ticket creation with photo upload - Admin ticket assignment to engineer - Engineer diagnosis and part request workflow - Admin part approval and vendor order for parts - Ticket status tracking visible to customer - Post-resolution customer rating and feedback - AMC calendar setup, visit scheduling, and visit logging - AMC renewal alerts and notifications |
| 4 | Analytics, Website & Polish Weeks 17–22 Weeks 17–22 | - Admin analytics dashboard — revenue per project, engineer KPIs, ticket resolution times - Corporate website for Arial Engineering Services (full redesign with modern UI) - Website integrated with app — enquiry form → auto-creates lead in admin panel - Customer database with full history view - Inventory management module — track parts stock - WhatsApp notification integration for key updates - PWA (Progressive Web App) packaging — works as Android app from browser - Final testing, bug fixes, client training |

# 6. TECHNOLOGY STACK RECOMMENDATION

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend (Web + App) | React.js + Tailwind CSS (PWA) | Fast, works as both website and Android app |
| Mobile UI | React Native (optional Phase 2) | Native Android app if Play Store needed later |
| Backend / API | Node.js + Express | Lightweight, fast, widely supported |
| Database | PostgreSQL (relational) | Structured data — projects, tickets, materials |
| File Storage | AWS S3 or Cloudflare R2 | Store floor plans, photos, documents |
| Authentication | JWT + OTP via SMS (MSG91) | Secure login for all three user roles |
| Push Notifications | Firebase Cloud Messaging | Real-time alerts for customer and admin |
| WhatsApp Alerts | WhatsApp Business API (Interakt) | Auto-send updates via WhatsApp |
| Hosting | AWS / DigitalOcean VPS | Reliable, scalable, India region available |
| Deployment | Docker + Nginx | Easy updates, zero downtime |

# 7. WHAT THE CUSTOMER UI FLOW LOOKS LIKE (Example)

## Scenario: Mahesh wants to track his house AC installation

| 1 | Mahesh receives an SMS link: 'Your AC project is live. Track it here.' He opens the link on his phone. |
| --- | --- |
| 2 | He logs in with his mobile number (OTP). His home screen shows: Project Status = 25% Complete. |
| 3 | He taps 'View Room Plan' — sees his floor plan with color-coded markers. Hall = Central AC (Blue), Kitchen = Split AC (Green). |
| 4 | He taps 'Today's Update': 'Copper piping completed in Master Bedroom. Photos attached.' |
| 5 | He sees a previous day: 'No work. Reason: Material (copper coil) delivery delayed. Expected tomorrow.' |
| 6 | One day, his AC stops working after handover. He taps 'Report Issue'. Types: 'AC in hall not cooling'. Uploads photo. |
| 7 | Next screen shows: Ticket #1042 — Status: OPEN. Within 2 hours it changes to: ASSIGNED (Engineer Ravi will visit tomorrow at 10AM). |
| 8 | After engineer visits: Status: PART ORDERED (Motor fan ordered. Estimated delivery: 2 days). |
| 9 | After replacement: RESOLVED. Mahesh gives 5 stars. His service history now shows this ticket. |

# 8. ESTIMATED TIMELINE SUMMARY

Total development time: approximately 5–6 months for full build. Arial Engineering can start using Phase 1 (Admin + Engineer views) within 4 weeks of kick-off.

| Phase | Duration | Milestone |
| --- | --- | --- |
| Phase 1 — Foundation | 4 weeks | Admin login, project creation, engineer app skeleton live |
| Phase 2 — Project Module | 6 weeks | Customer portal live, progress tracking, BOM, material tracking |
| Phase 3 — Ticketing Module | 6 weeks | Full complaint and AMC workflow live end-to-end |
| Phase 4 — Website + Analytics | 6 weeks | New corporate website live, full analytics, PWA packaging done |
| Testing + Training | 2 weeks | Full QA, client training, go-live support |

# 9. NEXT STEPS — ACTION ITEMS FOR MONDAY MEETING

- Present these 3 documents to Arial Engineering Services as the research and planning output

- Confirm the two modules — get their priority (should Phase 2 Ticketing come before Phase 1 Project Management or together?)

- Get 3 sample project data from them — real customer floor plans and AC requirement sheets to design the BOM logic around

- Agree on branding — colors, logo, app name (is it 'Arial EngiTrack' or do they want their own brand name for the app?)

- Get list of current vendors and material catalog — so BOM calculations can be pre-loaded with real items and prices

- Sign proposal and kick off wireframe design sprint — visual mockups of all 3 UIs for client approval before coding begins